## Breakdown of the Tasks
Do the following work to complete mandatory requirements:
1. Omaha server, an autoupdate server that works with a Windows or macOS client
  1. Improve this, so it works with a recent Omaha client from Google/Chromium. This includes learning into that codebase, taking care of the django setup and testing it with the current version of the Omaha client, including identifying problems.
  2. Fix all major, platform-independent problems of the web UI
  3. Disable the not working & not needed pieces of the web UI
  4. Adjust the documentation as necessary after these changes, also cover the fixes with automated tests whenever the change is testable.
2. Omaha Windows client:
  1. Prototype an auto-installer
  2. Change the Omaha client to use MSI the installation technology instead of an Windows executable
  3. Provide suitable branding capabilities to separate the updater from Chromium
  4. Change the client to point to a LibreOffice server (not Google) and make this configurable
  5. Adjust the documentation as necessary after these changes, also cover the fixes with automated tests whenever the change is testable.
  6. Server side: fix problems, which are specific to the newer Windows client
3. Sparkle macOS client
  1. Prototype an auto-installer that works with the Sparkle macOS client and the Omaha server
  2. Change Sparkle to use LibreOffice’s DMG installation set
  3. Provide suitable branding capabilities to separate the updater from upstream Sparkle
  4. Change the client to point to a LibreOffice server (not upstream) and make this configurable
  5. Adjust the documentation as necessary after these changes, also cover the fixes with automated tests whenever the change is testable.
  6. Server side: fix problems, which are specific to the newer macOS client
4. Linux: scripting to build repos from packages
  1. It seems other major players like Google & Microsoft don’t provide their auto-updater on RPM systems, rather they provide universal binaries in standard RPM packages & a repo for users to auto-update. Provide scripting that takes TDF’s existing RPM packages and generate suitable metadata, so users can have an auto-update mechanism using existing binaries and their built-in Linux package manager.
  2. Provide similar scripting for Debian (.deb) systems.
5. Optional parts
  1. Port the current python2 Omaha server to python3
  2. Fix Windows problems which were classified as non-major in points 1 → 4.
  3. Fix macOS problems which were classified as non-major in points 1 → 4.
  4. Fix minor problems on the web UI of the Omaha server.
Note that it seems reasonable to use autoupdater clients which integrate tightly with the client operating system. Unfortunately this also means that somewhat separate solutions are needed for the 3 platforms, without sharing code everywhere.
### Acceptance criteria
Test the followings:
1. Start the Omaha server, check that it is possible to add, modify, remove and list versions for Windows and macOS.
2. Start the Windows client. Note down the old version number. Provided that the scheduled job of the autoupdater has a chance to run and there is a new version available, make sure that the new version is started the next time the Windows client is invoked.
3. Start the macOS client. Note down the old version number. Provided that the scheduled job of the autoupdater has a chance to run and there is a new version available, make sure that the new version is started the next time the macOS client is invoked.
4. Start the Linux client. Note down the old version number. Provided that the package manager fetches and installs updates, make sure that the new version is started the next time the Linux client is invoked.
5. Optional: install the Omaha server in a modern enough Linux distribution such as Fedora that doesn’t provide Python2 by default anymore. Make sure that the server is functional, even if only Python3 is available.
6. Optional: while using the Windows client, make sure that the autoupdater is not only functional, but it’s polished enough that multiple bugreports from the tender description can be marked as resolved.
7. Optional: while using the macOS client, make sure that the autoupdater is not only functional, but it’s polished enough that multiple bugreports from the tender description can be marked as resolved.
8. Optional: while using the admin UI of the Omaha server, make sure that the autoupdater is not only functional, but it’s polished enough that multiple bugreports from the tender description can be marked as resolved.
The autoupdater will be implemented with the intention that it works on as much platforms as possible, but use 64bit baseline versions of Windows, Linux and macOS for primary testing.
### Technology standards of relevance
The Omaha server is written in Python.
Expect: that the majority of the development work will happen in C++ and Objective-C for the Windows and macOS clients.
Finally use Python for the Linux repo scripting.
Regarding documentation: use doxygen comments for the newly added C++ classes, and in case the user interface is changed, update the XHP files in help.git. Also produce a public blog post, describing the delivered work at a high level.
Regarding testing, write unit tests, whenever possible.
## Out of scope
To be explicit, the followings are out of scope:
1. Fixing any pre-existing installer problems, which are not specific to the autoupdater.
2. Back-porting any of the work to stable release branches, unless they can be done cherry-picked there without any conflicts.
3. Fixing problems which are resulting from the security restrictions of the intended behavior of the operating systems.
4. Fixing related bugs in LibreOffice itself.
Version of this plan: 2021-11-24.